Soupdog

Food Model — Stage 1 Implementation Plan

The smallest slice that makes the model real and visible

v1 — 31 May 2026 — companion to Food Model design v0.5

Purpose. Move from designing the Food Model to building it. Stage 1 is the minimum that proves the model works end to end: the net-new rule/role tables created on the live database, one migration to the existing ingredients table, the cycle guard, the red-meat seed loaded, and the single-recipe content map rendering from real data. It deliberately excludes variant generation, the meal planner, and people/groups — those are later steps in the agreed sequence (model → people/groups → meal planner).

Environment. Built directly on live Supabase (project npvajzgciuykugqxedmm), which is currently a dev environment (no users). Despite that, every DDL step is written to be idempotent (guarded creates) and reversible (a teardown script), because the live database also runs the working recipe display and nutrition system. ‘No users’ is not ‘no consequences.’

# Contents

Contents	1

1. Definition of done	1

2. Order of operations	1

3. The two live-table touches (the only risky part)	1

3.1 The culinary_role column (step 4)	1

3.2 The cycle guard (step 5)	1

4. What gets created (recap of the strawmen)	1

5. The visible proof: single-recipe content map	1

5.1 Data it reads	1

5.2 Why this recipe-map first	1

5.3 Build location	1

6. Verification and rollback	1

6.1 Verify after each step	1

6.2 Teardown (full reversal)	1

7. What Stage 1 unlocks (next, not now)	1

# 1. Definition of done

Stage 1 is complete when all of the following are true:

- The rule-library and role-system tables exist in the live database (from the reconciled v0.3 strawmen).

- The ingredients table has a culinary_role classification available, and a cycle guard prevents transformed_from_id from forming a loop.

- The red-meat seed is loaded: three cut families, membership, transfer guards, doneness targets, method breakpoints, scaling factors, nutrient rules.

- One real recipe renders as the single-recipe content map (ingredients → transformations → sub-components → dish), with nodes coloured by evidence grade, pulling from the live tables.

- A teardown script can cleanly remove everything Stage 1 added, restoring the prior state.

Explicitly NOT in Stage 1: variant generation, servings scaling logic, the meal planner, people/groups, on-the-fly AI generation, the platform dish-space map. Those depend on Stage 1 but are separate work.

# 2. Order of operations

Each step is independently reversible. Run in order; verify each before the next.

| # | Step | Touches | Risk |
| --- | --- | --- | --- |
| 1 | Create evidence_grade type + helper | new type | none (additive) |
| 2 | Create rule-library tables | new tables | none (additive) |
| 3 | Create role-system tables | new tables | none (additive) |
| 4 | Add ingredients.culinary_role column | EXISTING table | low (nullable add) |
| 5 | Install cycle guard trigger | EXISTING table | low (write-path) |
| 6 | Load red-meat seed | new+existing rows | low (idempotent) |
| 7 | Build single-recipe content map (read-only) | app code | none (no DB write) |

Why this order: additive type/tables first (zero risk), then the two touches to the existing ingredients table (steps 4–5, the only steps that modify something live), then data, then read-only app code. The riskiest items are isolated to the middle and are both individually reversible.

# 3. The two live-table touches (the only risky part)

## 3.1 The culinary_role column (step 4)

Additive and nullable, so existing rows and queries are unaffected. The column uses the lookup-table design (a text/uuid FK to culinary_roles), not an enum — the lesson from food_state. Idempotent form:

alter table ingredients

add column if not exists culinary_role_id uuid

references culinary_roles(id);

Note: an ingredient can have MANY intrinsic roles (egg = protein + binder + emulsifier). The single column here is only a convenience ‘primary capability’ pointer; the full many-to-many lives in ingredient_roles (§4). Reversible: drop column.

## 3.2 The cycle guard (step 5)

transformed_from_id already exists on ingredients and already references ingredients(id) — so a loop is currently possible and nothing prevents it. The single-recipe map walks this lineage, so a cycle would hang the traversal. The guard is a BEFORE INSERT/UPDATE trigger that walks the proposed ancestry and rejects an edge that reaches its own row. Reversible: drop trigger + function.

create or replace function check_no_lineage_cycle()

returns trigger language plpgsql as $$

declare cur uuid := NEW.transformed_from_id;

hops int := 0;

begin

while cur is not null loop

if cur = NEW.id then

raise exception 'lineage cycle on ingredient %', NEW.id;

end if;

hops := hops + 1;

if hops > 100 then  -- safety: runaway chain

raise exception 'lineage chain too deep for %', NEW.id;

end if;

select transformed_from_id into cur

from ingredients where id = cur;

end loop;

return NEW;

end $$;

drop trigger if exists trg_no_lineage_cycle on ingredients;

create trigger trg_no_lineage_cycle

before insert or update of transformed_from_id on ingredients

for each row execute function check_no_lineage_cycle();

Scope note: this guards the unary transformed_from_id shortcut only — the single-parent case. Full multi-parent DAG acyclicity (across version_ingredients) and the reversible-edge exemption are later work (design §2–3); they are not needed for Stage 1 because the content map’s lineage walk uses transformed_from_id. The depth cap (100) is a cheap backstop even against multi-parent oddities.

# 4. What gets created (recap of the strawmen)

Steps 2–3 create these, from rule_schema v0.3 and role_system v0.1 (already reconciled against the live schema). All additive — no collision with existing tables.

| Group | Tables |
| --- | --- |
| Evidence | evidence_grade type + evidence_rank() function |
| Rule library | food_families, food_family_members, family_transfer_rules, target_state_rules, method_rules, scaling_factor_rules, passive_transform_rules, nutrient_transform_rules, materialization_policies, target_state_rules_current (view) |
| Role system | culinary_role_categories, culinary_roles, ingredient_roles, version_ingredient_roles |

uuid default is uuid_generate_v4() throughout, matching the live convention (verified). version_ingredient_roles references the live version_ingredients(id) uuid PK (verified).

# 5. The visible proof: single-recipe content map

Step 7 is the payoff — the first thing that makes the model visible, and read-only (no DB risk). It renders one real recipe as a graph from the live tables.

## 5.1 Data it reads

- Nodes: the recipe’s ingredients (from version_ingredients), their roles (ingredient_roles / version_ingredient_roles), transformation steps, sub-recipes, and the final dish.

- Edges: lineage (transformed_from_id + the recipe’s input→step→output structure) and sub-recipe links.

- Colour: each node’s evidence_grade, mapped to the palette (E1+ = teal/good, E0 = amber/inferred, unestimable = red, transformation = purple, dish = grey).

## 5.2 Why this recipe-map first

- It needs ONLY lineage + roles + evidence — all created in steps 1–6. No variant engine, no AI generation.

- It doubles as a per-recipe gap-finder: amber/red nodes are the literal to-do list for raising that recipe’s evidence.

- It is the foundation the later end-user navigation surface and (eventually) the platform dish-space map build on.

## 5.3 Build location

A new read-only route/page (e.g. /my/recipes/[id]/map or an admin view), rendering the graph as SVG/HTML. No writes; it only queries. This keeps Stage 1’s app portion entirely non-destructive.

# 6. Verification and rollback

## 6.1 Verify after each step

- After steps 2–4: the existing recipe display at /recipes/[slug] and the nutrition backfill still work (the only live-table touch is an additive nullable column).

- After step 5: inserting a deliberately cyclic transformed_from_id is rejected; a normal ingredient insert still succeeds.

- After step 6: the red-meat seed rows are present and the transfer guard shows tender→tough = forbidden.

- After step 7: the chosen recipe renders with correct evidence colours.

## 6.2 Teardown (full reversal)

Keep a teardown script that drops, in reverse dependency order: the trigger + function, the culinary_role column, the role-system tables, the rule-library tables and view, then the evidence_grade type. Because everything Stage 1 adds is additive, teardown restores the exact prior state. Write it alongside the build script, not after.

Delivery pattern reminder: SQL runs in the Supabase SQL editor; app code follows the project’s zip-download-and-replace workflow (no PowerShell edits to TSX). VPN/Clash on for any GitHub push.

# 7. What Stage 1 unlocks (next, not now)

Once the model is real and visible, the agreed sequence continues. Recording here only so the boundary is clear:

- Finish the model: base-case + multi-parent acyclicity enforcement; chef review of the role vocabulary BEFORE any bulk content authoring.

- People & groups: profiles, household members, sharing a profile with a host or a Soupdog-using restaurant.

- Meal planner: the logged-in homepage — selection-first ‘what to eat’, with meal composition (merging recipes, resolving tool contention, partitioning tasks by cook skill). This is its own design effort.

End of Stage 1 plan. Companion artifacts: rule_schema v0.3, rule_seed_redmeat v0.3, role_system v0.1, Food Model design v0.5. Recommended first action: assemble steps 1–6 into a single idempotent build script + its teardown, run in the Supabase SQL editor, verify, then build the read-only map.